A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

User Management (Epic 1)

User Registration (USN1) – 3
User Login (USN2) – 2
User Logout (USN3) – 1
User Profile Management (USN4) – 3

Complaint Management (Epic 2)

Register Complaint (USN5) – 5
View Complaint List (USN6) – 3
View Complaint Status (USN7) – 2

Total Story Points in Sprint 1 =
3 + 2 + 1 + 3 + 5 + 3 + 2 = 19

Sprint 2

Admin Management (Epic 3)

Admin Login (USN8) – 2
View All Complaints (USN9) – 3
Assign Complaint to Staff (USN10) – 5
Update Complaint Status (USN11) – 3

Communication System (Epic 4)

User-Admin Messaging (USN12) – 5
View Messages (USN13) – 2

Notification System (Epic 5)

Complaint Status Notification (USN14) – 3

Total Story Points in Sprint 2 =
2 + 3 + 5 + 3 + 5 + 2 + 3 = 23

Sprint 3

Dashboard and Reports (Epic 6)

User Dashboard (USN15) – 3
Admin Dashboard (USN16) – 5
Complaint Statistics Report (USN17) – 3

System Features (Epic 7)

Search Complaint (USN18) – 2
Filter Complaints (USN19) – 3
Complaint History (USN20) – 2

Deployment (Epic 8)

Frontend Deployment (USN21) – 3
Backend Deployment (USN22) – 5

Total Story Points in Sprint 3 =
3 + 5 + 3 + 2 + 3 + 2 + 3 + 5 = 26

Total Story Points

Sprint 1 = 19
Sprint 2 = 23
Sprint 3 = 26

Total Story Points =
19 + 23 + 26 = 68

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 68 / 3

Velocity = 22.67 ≈ 23 Story Points per Sprint

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.

Final Result

Your team’s velocity is 23 Story Points per Sprint