Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 Febuaury 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79198 |
| Project Name | Resolve Now – Your Platform for Online Complaints |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using name, email, and password | 3 | High | Team |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation after successful registration | 2 | High | Team |
| Sprint-1 | Login | USN-3 | As a user, I can login using email and password | 2 | High | Team |
| Sprint-1 | Login | USN-4 | As a user, I can logout securely from the system | 1 | Medium | Team |
| Sprint-2 | Complaint Management | USN-5 | As a user, I can submit a new complaint | 5 | High | Team |
| Sprint-2 | Complaint Management | USN-6 | As a user, I can upload files/images as complaint proof | 3 | Medium | Team |
| Sprint-2 | Complaint Management | USN-7 | As a user, I can view my submitted complaints | 3 | High | Team |
| Sprint-3 | Complaint Tracking | USN-8 | As a user, I can track complaint status | 4 | High | Team |
| Sprint-3 | Complaint Tracking | USN-9 | As a user, I receive status update notifications | 3 | Medium | Team |
| Sprint-3 | Messaging | USN-10 | As a user, I can communicate with admin via chat | 5 | Medium | Team |
| Sprint-4 | Admin Management | USN-11 | As an admin, I can view all complaints | 4 | High | Team |
| Sprint-4 | Admin Management | USN-12 | As an admin, I can update complaint status | 4 | High | Team |
| Sprint-4 | Admin Management | USN-13 | As an admin, I can respond to user complaints | 4 | High | Team |
| Sprint-4 | Dashboard | USN-14 | As an admin, I can view complaint statistics dashboard | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 8 | 06 Feb 2026 |
| Sprint-2 | 11 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 11 | 13 Feb 2026 |
| Sprint-3 | 12 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 12 | 20 Feb 2026 |
| Sprint-4 | 15 | 6 Days | 22 Feb 2026 | 27 Feb 2026 | 15 | 27 Feb 2026 |

Velocity Calculation

Velocity = Story Points Completed per Sprint

Example:
Total Story Points completed in Sprint-1 = 8
Sprint Duration = 6 Days

Velocity per day =
Velocity = 8 / 6 = 1.33 Story Points per Day

Average Velocity per Sprint =
(8 + 11 + 12 + 15) / 4 = 11.5 Story Points per Sprint

Burndown Chart Explanation

A Burndown Chart shows:

• Remaining work (Story Points)
• Sprint timeline (Days)
• Progress of complaint system development

It helps to:

• Track project progress
• Identify delays
• Ensure sprint completion on time
• Improve team productivity
https://www.atlassian.com/agile/project-management
https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

Reference:
https://www.atlassian.com/agile/tutorials/epics
https://www.atlassian.com/agile/tutorials/sprints
https://www.atlassian.com/agile/project-management/estimation
https://www.atlassian.com/agile/tutorials/burndown-charts
https://www.visual-paradigm.com/scrum/scrum-burndown-chart/
https://www.mongodb.com/docs/
https://react.dev/
https://nodejs.org/en/docs/